### Executive Summary

### Unilever current canteen setup, serving 1,500 employees across 12 floors, is inefficient—causing long queues, food shortages, and lost productivity. This proposal recommends a Canteen Ordering System that allows online meal pre-orders, aiming to cut wait times, reduce waste, boost efficiency, and integrate meal payments with payroll.

### Current Ordering System

- Manual operations with POS and basic inventory tools

- No integration between canteen and payroll systems

- Food tracking managed via Excel

- Data stored on on-premises servers

Reason for Change

- Long Queues reduce productivity and frustrate staff

- Food Waste & Shortages from poor demand forecasting

- Manual Processes cause delays and errors

- Low Satisfaction due to meal unpredictability

- No Payroll Link – payments are manual and inefficient

- Staff Time Wasted on admin tasks, not food quality

- No Data Insights on preferences or inventory

New Solution: Canteen Ordering System

- Web Portal Access (mobile/desktop)

- Pre-Order by 11 AM from daily menu

- Kitchen Reports for accurate meal prep

- Less Waste, better planning

- Pickup or Desk Delivery

- Auto Payroll Deductions

- Feedback Option for service improvement

### Resources Required for Maintenance

  Annual Costs

- POS system: $5,000

- IT support: $10,000

- Food wastage: $20,000

  Weekly Workload

- Canteen staff: 20 hrs. (managing shortages/tracking)

- IT team: 10 hrs. (troubleshooting POS/payroll)

- HR/payroll: 15 hrs. (manual meal deductions)

  Usage & Waste

- 60% of employees use the canteen daily

- ~35% of food wasted due to poor demand forecasting

# REVIEW OF OPTIONS

.

### Option 1: Maintain the Current Manual Process

- Pros:

  - No immediate costs.

  - No change management or retraining needed.

- Cons:

  - Continued long wait times.

  - Ongoing food wastage and shortages.

  - Reduced employee productivity.

  - No data insights for meal planning.

- Conclusion:

  - Not viable for long-term efficiency or employee satisfaction.

### Option 2: Introduce a Basic Menu Display System (No Pre-Ordering)

- Pros:

  - Employees can at least view meal options beforehand.

  - Lower implementation cost compared to full ordering system.

- Cons:

  - No pre-ordering: queues and wastage problems remain.

  - Limited improvement to overall productivity.

- Conclusion:

  - Partial improvement but doesn't fully address core issues.

### Option 3: Implement a Full Canteen Pre-Order and Payroll Deduction System (Recommended Option)

- Pros:

  - Significantly reduces waiting times.

  - Minimize food wastage through demand-based preparation.

  - Enhances employee satisfaction and saves productive work hours.

  - Seamless cashless payment process through payroll.

  - Generates valuable data insights for continuous improvement.

- Cons:

  - Higher upfront investment.

  - Requires initial training and change management.

- Conclusion:

  - The best option for achieving efficiency, cost savings, and employee satisfaction goals.

POSSIBLE VENDORS

| Feature / Criteria | Vendor A (EazyEats Systems) | Vendor B (QuickDine Tech) | Vendor C (FreshServe Solutions) |
| --- | --- | --- | --- |
| Experience with corporate canteens | 5+ years, specializes in offices | 8+ years, broad focus (canteens, restaurants) | 3 years, mainly SMEs |
| Pre-ordering capability | ✔️ Full pre-order system | ✔️ Full pre-order system | ✔️ Basic pre-order system |
| Payroll system integration | ✔️ Ready API connectors | ⚠️ Custom development needed | ❌ Manual export only |
| Mobile & Web Apps | ✔️ Both iOS/Android + Web | ✔️ Web only | ✔️ Mobile only |
| Customization options | ✔️ High (branding, menus, workflows) | ⚠️ Medium (templates only) | ⚠️ Limited |
| Implementation time | 3 months | 4-5 months | 2 months |
| Support & Maintenance | 24/7 support included | Business hours only | Email support only |
| Client References | ✔️ (Top FMCG companies) | ✔️ (Universities, SMEs) | ⚠️ (Small offices only) |
| Security & GDPR compliance | ✔️ Certified | ✔️ Certified | ⚠️ Partial compliance |
| Estimated Cost | £55,000 + £8,000/year | £48,000 + £6,500/year | £40,000 + £5,000/year |

## Evaluation Summary

- Vendor A (EazyEats Systems)
✅ Strong experience in corporate environments
✅ Payroll integration already built
✅ Fully customizable and scalable
✅ Great after-sales support
❗ Slightly higher cost, but better long-term value.

- Vendor B (QuickDine Tech)
➡️ Decent solution but needs custom work to integrate with payroll, which may delay timelines.
➡️ Only web app, no mobile app.

- Vendor C (Fresh Serve Solutions)
➡️ Cheapest option, but not enterprise-grade.
➡️ Weak on compliance and integration — high operational risks for a company like Unilever.

## Recommended Vendor- EazyEats Systems

After a thorough evaluation of three potential vendors — EazyEats Systems, QuickDine Tech, and FreshServe Solutions — it is recommended that Unilever proceed with EazyEats Systems for the implementation of the Canteen Ordering System.

- Proven expertise in corporate canteen environments with 5+ years of focused experience.

- Seamless integration with payroll systems using ready-made API connectors, minimizing custom development time and reducing risk.

- Fully customizable platform across web and mobile applications, ensuring flexibility to adapt to Unilever's branding and operational processes.

- 24/7 customer support, critical for a company operating across multiple shifts and time zones.

- Robust GDPR compliance and security certifications, ensuring the safeguarding of employee data.

BENEFITS OF AN UPDATE

  Faster Operations: Streamlined ordering & prep

  Lower Costs: Reduced food waste

  Higher Productivity: Shorter queues, faster lunch

  Better Experience: Smooth, modern ordering

  Smarter Planning: Data-driven insights

  Easy Payments: Auto payroll deductions

  Scalable: Ready for future features

Key Performance Indicators

🔵 Employee Experience KPIs

- Wait Time Reduction: Cut canteen wait times by 70% in 3 months

- Adoption Rate: 85%+ employee usage within 2 months

- Satisfaction Score: Achieve 90% satisfaction in lunch experience

🔵 Operational KPIs

- Food Waste Reduction: Decrease waste by 40% in 6 months

- Order Accuracy: 98% accuracy in orders

- Time Saved: Save 20-25 mins per employee per day

🔵 Financial KPIs

- Cost Savings: Save £20,000+ annually in operating costs

- ROI: Achieve full ROI within 12 months

🔵 System Performance KPIs

- Uptime: 99.9% platform availability

- Order Processing: Process orders in under 5 seconds

# SUGGESTED VENDOR

After a thorough evaluation of available vendors, Vendor A has been selected as the best choice for the implementation of the Canteen Ordering System at Unilever’s US offices. This recommendation is based on the following key criteria:

- Cost-Effective: Best value without sacrificing essential features, ensuring savings long-term.

- Comprehensive Features: Includes an employee portal, canteen management tools, payroll integration, and feedback system.

- Seamless Integration: Smooth integration with existing HR and payroll systems, minimizing disruption.

- Scalability: System can expand to multiple locations for future growth.

- 24/7 Support: Ensures continuous system functionality and quick issue resolution.

- Security & Compliance: GDPR-compliant, safeguarding employee data.

# OPTION COSTS

| Cost Component | Details | Estimated Cost (USD) |
| --- | --- | --- |
| Software Licensing | One-time license fee for canteen management, employee portal, admin dashboard | $31,250 |
| Development & Customization | Customization to integrate with Unilever payroll systems, branding, and workflows | $18,750 |
| System Integration | API setup, payroll linkage, SSO (Single Sign-On) integration | $6,250 |
| Infrastructure Setup | Cloud hosting setup, security compliance, server configuration (first year) | $6,250 |
| Annual Cloud Hosting & Maintenance | Ongoing hosting, technical support, minor updates (annual) | $12,500/year |
| Training & User Onboarding | Training sessions for canteen staff, HR, IT, and a small employee group | $3,750 |
| Change Management & Communication | Internal awareness campaign (emailers, posters, webinars) | $2,500 |
| Contingency | 10% buffer for unexpected costs (scope changes, urgent fixes) | $8,125 |

Total Implementation Cost (Year 1): $89,375
Ongoing Annual Costs (from Year 2): $12,500/year (includes cloud hosting, support, and minor upgrades)

# TECHNOLOGY MIGRATION

To ensure a smooth shift from the manual system to the new Canteen Ordering System, a structured Integration and Migration Plan will be implemented—minimizing disruptions, preserving data integrity, and keeping operations running seamlessly.

1. Preparation Phase (Weeks 1–2):

- Review existing canteen data and back it up.

- Set up cloud infrastructure, secure access, and staging environment.

- Begin integration testing with payroll systems.

2. Execution Phase (Weeks 3–5):

- Configure system settings and upload menus.

- Integrate payroll with mapped employee data.

- Create user accounts and assign roles.

3. Go-Live Phase (Weeks 6–9):

- Run a 2-week pilot with 100 employees, collect feedback.

- Validate data accuracy and payroll deductions.

- Launch system for all users, phase out manual processes.

4. Stabilization (Weeks 10–12):

- Monitor performance, resolve issues, and fully decommission old systems.

Canteen Ordering System – Implementation

1. Planning (Month 1):
Project kickoff, requirement gathering, feasibility assessment, and risk analysis.
Deliverables: Requirements document, project plan.

2. Design (Month 2):
System and database design, infrastructure setup, and vendor coordination.
Deliverables: UI wireframes, technical architecture.

3. Development (Months 2–4):
Application build, HR/payroll integration, SSO setup, and unit testing.
Deliverables: Beta system, integrated APIs.

4. Testing (Month 4):
System testing, UAT with a sample group, and refinements.
Deliverables: Tested system, UAT sign-off.

5. Training & Change Management (Month 5):
Staff training, guides, and an internal awareness campaign.
Deliverables: Training materials, support resources.

6. Pilot Rollout (Month 5):
Limited launch for selected departments with performance monitoring.
Deliverables: Pilot report, system refinements.

7. Full Rollout (Month 6):
Go-live for all employees, active support team, and daily monitoring.

8. Post-Go-Live Support (3 Months):
User feedback collection, ongoing updates, and system maintenance.
Deliverables: Review report, improvement plan.

Summary Timeline

| Phase | Timeline |
| --- | --- |
| Planning & Requirements | Month 1 |
| Design | Month 2 |
| Development | Months 2–4 |
| Testing & User Training | Month 4–5 |
| Pilot Rollout | Month 5 |
| Full Rollout | Month 6 |
| Post-Go-Live Support | Month 6 onward |

Conclusion – Summary

The proposed Canteen Ordering System has been selected for its strong alignment with Unilever’s operational, technical, and user experience needs. It will:

- Streamline ordering and menu processes

- Integrate with existing HR and payroll systems

- Provide real-time data and insights

- Improve employee satisfaction and service speed

- Reduce manual work for canteen and payroll teams

With a phased rollout and effective change management, this solution is set to enhance canteen operations, reduce waste, and deliver clear operational and financial benefits.

Business Requirement

Unilever US requires a web-based Canteen Ordering System that allows employees to:

- View menus and pre-order meals before 11 AM

- Choose delivery or pickup options

- Pay via automated payroll deduction

The system aims to:

- Reduce canteen congestion and wait times

- Minimize food waste

- Improve operational efficiency

Key Features Needed:

- Secure login & role-based access

- Menu management and order tracking

- Payroll system integration

- Feedback collection

- Compliance with IT security standards

It must support 1,500+ daily users across 12 office floors and be scalable and secure.

| In-Scope | Out- of -Scope |
| --- | --- |
| Web-based canteen ordering system for Unilever US employees | Mobile app (native iOS/Android development) |
| Daily menu display with ordering functionality | Integration with third-party payment gateways (e.g., PayPal, Stripe) |
| Order placement before 11 AM with confirmation | Automated inventory or stock management |
| Role-based access: Employee, Canteen Staff, Delivery, Payroll | AI/ML-driven meal or inventory predictions |
| Delivery tracking and order fulfillment workflow | Expansion to Global Unilever offices |
| Payroll integration for monthly meal cost deductions | External customer review/feedback systems (e.g., Trustpilot |
| Authentication via SSO/LDAP with session timeout | Health, diet, or nutrition recommendation features |
| Feedback submission and reporting (internal only) | Integration with wearable or fitness devices |
| Dashboard for canteen staff and managers | SMS or WhatsApp-based order notifications |
| Monthly and daily reports (order volume, food waste, payroll deductions) | Real-time kitchen capacity monitoring |